SBOM ANALYZER

SBOM Analyzer — Implementation Traceability

Companion — Implementation Traceability

| Doc ID | SBOM-DOC-002-TRC (companion to SBOM-DOC-002 Rev 0.1) |
| --- | --- |
| Release Date | 07-Jul-2026 |
| Baseline | Repository working tree 2026-07-06/07 · backend APP_VERSION 2.0.0 · Alembic head 041_project_product_hierarchy |
| Prepared By | Feroze |

HCL CONFIDENTIAL

For internal review and controlled distribution only

Mapping of SDD sections to repository files, classes, functions, routes, models and tests. Allowed status values: Implemented · Partially Implemented · Planned · Not Implemented · Unable to Confirm · Not Applicable. Requirement IDs are not traceable — SBOM-DOC-001 is not in the repository (OQ-003).

| SDD Section | Design Topic | Repository Evidence | Tests | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 3 | System overview / feature set | app/main.py (app assembly); README.md; frontend/src/app/** | full suite | Implemented | Feature list verified item-by-item; change feed excluded (see 5.10.6) |
| 5.1 | High-level architecture | app/main.py:711-914; frontend/src/lib/api.ts; app/workers/celery_app.py; app/db.py | tests/test_auth_integration.py, smoke suites | Implemented | Modular monolith + SPA + Celery |
| 5.2 | Integration/deployment topology | Dockerfile; docker-compose.yml (postgres-only); railway.toml; scripts/celery_worker.sh, scripts/celery_beat.sh; docs/nvd-mirror/02-operations.md §8.1 | — | Partially Implemented | Worker/beat/Redis/frontend have no compose/K8s manifests; frontend has no Dockerfile |
| 5.3 | Domain terms | app/models.py; app/sources/base.py:34-66 | — | Implemented | Match/Advisory are not tables (SDD 17.1) |
| 5.4 | Module inventory | app/ subpackages; pyproject.toml | per-module suites | Implemented |  |
| 5.5 | Layering & segregation | pyproject.toml [tool.importlinter] (3 contracts); app/validation/, app/parsing/ | lint-imports (not wired into pytest) | Implemented | Hexagonal only inside app/nvd_mirror/; app/ports/ empty placeholder |
| 5.6 | Startup/shutdown | app/main.py:679-708 (lifespan), :562-621 (_verify_schema_is_current), :624-676 | tests/test_database_configuration.py | Implemented | Startup full-table UPDATE every boot (OQ-036) |
| 5.6 | Zombie-run detection/cleanup (analysis runs) | No evidence — searched zombie/stale/orphan/reconcile for analysis_run; only _reconcile_zombie_ai_fix_batches (app/main.py:641-676) exists | — | Not Implemented | Stuck RUNNING blocks re-analysis forever (OQ-027) |
| 5.7 | Celery worker/beat hosting | app/workers/celery_app.py:29-94; task modules app/workers/* | test_scheduling_service.py, test_schedule_resolver.py, nvd_mirror/test_tasks.py | Implemented | Redis required for scheduled paths; no acks_late/time limits (OQ-033) |
| 5.7 | Celery eager/dev mode | No evidence — grep task_always_eager, CELERY_EAGER = 0 hits | — | Not Implemented | Planning material described it; never built |
| 5.8 | Configuration parameters | app/settings.py (Settings, get_settings); app/analysis.py:547-616; .env.example | test_database_configuration.py, tests/ai/test_config_loader.py | Implemented | Full register in Configuration Reference companion |
| 5.9 | Integration approach / rollout | docs/rollout-*.md, docs/runbook-*.md; flags in app/settings.py; app/ai/rollout.py (canary hash) | tests/ai/test_rollout.py | Partially Implemented | No consolidated five-phase rollout doc (OQ-005) |
| 5.10.1 | SBOM upload & parse flow | app/routers/sbom_upload.py:112-373; app/validation/pipeline.py:66-154; app/services/sbom_service.py:191-495; app/services/validation_repair_service.py | tests/validation/ (15 files), test_sbom_upload_validation_persisted.py, test_max_upload_size.py, test_large_sbom_upload_integrity.py | Implemented | 9 stages (docstrings say "eight-stage" — OQ-028) |
| 5.10.2 | On-demand analysis | app/routers/sboms_crud.py:433-561,1514,1574-1901; app/sources/runner.py:46-126; app/services/analysis_service.py:171-381 | test_sboms_analyze_snapshot.py, test_sboms_analyze_stream.py, test_run_finding_metrics.py, persist regression tests | Implemented | Runs inline in API process; no Celery; cancellation missing |
| 5.10.3 | Scheduled analysis | app/workers/scheduled_analysis.py:74-215; app/services/schedule_resolver.py:32; app/services/scheduling.py:110-174; app/routers/schedules.py | test_schedules_api.py, test_schedule_resolver.py, test_scheduling_service.py | Implemented | PRODUCT-scope run-now 409s ("missing a target", OQ-034) |
| 5.10.4 | Enrichment & NVD backfill | app/services/nvd_enrichment_service.py:137-261; app/sources/nvd.py:62-215; app/sources/dedupe.py; app/services/cve_service.py; app/integrations/cve/aggregator.py; app/sources/epss.py, app/sources/kev.py | test_nvd_enrichment_service.py + 8 NVD suites; test_cve_aggregator.py, test_cve_resilience.py; test_kev_cache_refresh.py | Implemented | EPSS/KEV are read-time; lifecycle is upload-time |
| 5.10.5 | Run cancellation | No cancel endpoint/revoke/persisted task id — searched revoke/terminate/AsyncResult/cancel; FE label CANCELLED (sboms_crud.py:175) has no writer | — | Not Implemented | Proposed design recorded in SDD 5.10.5 (OQ-029) |
| 5.10.6 | Incremental change feed | No evidence — searched changefeed/webhook/delta/since=; closest: POST /api/v1/compare (ADR-0008) | test_compare_router.py, test_compare_service.py | Not Implemented | Compare implemented instead (OQ-006) |
| 5.11 | Resource constraints | app/middleware/max_body.py; app/rate_limit.py; app/settings.py:40-160,677-693; app/db.py:82-121; app/http_client.py | test_max_upload_size.py, test_nvd_perf_guards.py, test_connection_pool_fix.py | Implemented | Async blocking documented as Known Limitation |
| 5.12 | Dependencies/assumptions/constraints | requirements.txt (freeze), pyproject.toml, frontend/package.json; alembic/versions/033 (forward-only) | test_migration_drift.py | Implemented | Node unpinned (OQ-007); httpx2 dev dep (OQ-010) |
| 6 | OS features | Dockerfile; app/services/sbom/workspace_storage.py:44-91; railway.toml | test_validation_repair_workspace.py | Implemented | data/ has no declared volume |
| 7.2–7.3 | Platforms & SOUP | scripts/bootstrap.sh/.ps1; requirements.txt; frontend/package.json | — | Implemented | hypothesis IS declared (planning note stale) |
| 8.1 | REST contract & error envelope | app/error_handlers.py:28-49; app/main.py:714-740; frontend/src/lib/api.ts:150-259; app/etag.py; app/idempotency.py | test_500_no_leak.py | Implemented | Mixed prefixes (OQ-011) |
| 8.1 | SSE server side | app/routers/sboms_crud.py:1574-1901; app/routers/ai_fixes.py:702-874; app/ai/progress.py:424-522 | test_sboms_analyze_stream.py; tests/ai/ progress tests | Implemented | Compare streaming reserved, not implemented |
| 8.1 | SSE client authentication | frontend/src/hooks/useAnalysisStream.ts:125-144 (no auth headers); AiBatchProgressProvider.tsx:156-216, useAiFix.ts:131-197 (EventSource, withCredentials:false, no token param) | RunBatchProgress test (SSE→poll degradation) | Not Implemented (P0 gap) | Fix design in SDD 8.1 (OQ-030) |
| 8.2.1 | NVD adapter | app/services/nvd_client.py; app/services/nvd_enrichment_service.py; app/services/nvd_cache_service.py; app/sources/version_range.py:474 | 9 NVD test files incl. test_nvd_ssl_regression.py, tests/sources/test_nvd_applicability.py | Implemented | Budget caps may silently truncate coverage (OQ-035) |
| 8.2.2 | OSV adapter | app/analysis.py:1388-1743; app/sources/osv.py; app/sources/osv_fallback.py | test_sources_adapters.py, test_source_cache_osv_integration.py | Implemented | No retries/breaker (OQ-031) |
| 8.2.3 | GHSA adapter | app/analysis.py:1871-2095; app/sources/ghsa.py; app/sources/applicability.py | test_sources_adapters.py, test_source_cache_ghsa_integration.py, tests/sources/test_provider_applicability.py | Implemented | Pagination uncapped (OQ-032) |
| 8.2.4 | VulnDB adapter | app/sources/vulndb.py (complete impl; :193-200 missing-key warning); app/routers/analyze_endpoints.py:471 | test_sources_adapters.py (mocked only) | Partially Implemented | Wired but inert (empty key); live behaviour Unable to Confirm (OQ-012) |
| 8.2.5 | EPSS feed | app/sources/epss.py:36-171; app/services/risk_score.py:209-210 | risk-score/exploitability tests | Implemented | On-demand only, by design |
| 8.2.6 | KEV feed | app/sources/kev.py:41-310; app/workers/cve_refresh.py:34-48 | test_kev_cache_refresh.py | Implemented |  |
| 8.2.7 | Lifecycle provider chain | app/services/lifecycle/ (28 modules): provider_chain.py, decision_engine.py, endoflife_date_provider.py, xeol_provider.py, xeol_db_provider.py, openeox_provider.py, package_registry_provider.py, deps_dev_provider.py, repository_health_provider.py, lifecycle_cache_repository.py | test_lifecycle_enrichment.py, test_lifecycle_engine_v2.py, test_lifecycle_xeol_openeox.py, test_lifecycle_cache_upsert.py, test_lifecycle_provider_admin.py | Implemented | Xeol-DB/OpenEoX disabled by default; RHEL dates hard-coded; bundled xeol.db unused (OQ-013) |
| 8.3 | UI features & drill-down | frontend/src/app/**; useAnalysisUrlState.ts; useFindingsFilterFromUrl.ts; SeverityChart.tsx:94-108; topVulnerableRuns.ts; queryInvalidation.ts | 75 Vitest files incl. dashboard-drilldown.integration.test.tsx, mutation-invalidation.test.ts | Implemented | Drill-down confirmed end-to-end; no drag-drop upload |
| 9 / 14 | Security controls & threat map | app/core/security.py; app/core/permissions.py; app/db.py:177-241 (tenancy); app/security/secrets.py; app/validation/stages/security.py; app/services/lifecycle/vex_discovery.py:229-257 | test_rbac_permissions.py, test_tenant_isolation.py, test_hcl_iam_auth.py, validation/test_security.py, test_500_no_leak.py | Implemented (with residual gaps) | No CSP/security headers; CORS * default; Redis unauth; SSRF DNS/redirect residual |
| 10.1.1 | Audit trail | app/models.py:1335-1373 (AuditLog); app/main.py:793-829; app/services/audit_service.py:32-79; app/services/audit_log.py:39-91 | No dedicated suite (asserted incidentally) | Implemented | Test gap (OQ-037); fail-open writes |
| 10.1.2 | Logging | app/logger.py:90-178; run.py:22,45 | test_500_no_leak.py | Implemented |  |
| 10.1.3 | Notification | No evidence — searched webhook/smtp/notification | — | Not Implemented | In-app toasts/SSE only (OQ-015) |
| 10.1.4 | Error handling | app/error_handlers.py; app/validation/errors.py:135-352; docs/validation-error-codes.md | test_errors.py, test_500_no_leak.py | Implemented |  |
| 10.2+ | API surface (204 endpoints) | app/routers/*.py (29 files) + app/nvd_mirror/api.py; registration app/main.py:859-914 | API/snapshot suites per router | Implemented | Count verified = raw decorator count; 5 deprecated routes carry RFC 9745 headers |
| 11 | Data management & migrations | app/models.py (39 tables), app/models_mixins.py, app/nvd_mirror/db/models.py (3); alembic/versions/001-041; app/db.py | test_migration_drift.py, test_sqlite_postgres_migration.py, test_postgresql_integration.py, test_soft_delete.py | Implemented | String timestamps; no CHECKs on status vocabularies; 001 = create_all (OQ-038/039) |
| 12 | Interoperability | app/validation/stages/detect.py:34-36 (versions); app/parsing/; app/sources/distro_cpe.py; export services | test_stage_detect.py, test_sbom_spdx_cyclonedx_conversion.py, export tests | Implemented | SPDX 3.0 / CycloneDX 1.7 / Protobuf rejected (Planned) |
| 13 | Maintenance features | app/routers/health.py; scripts/*; TTL sweeps app/workers/* | nvd_mirror/test_health_endpoint.py, test_source_cache_sweep.py | Partially Implemented | Zombie-run cleanup missing; no backup runbook |
| 15 | Product support | README.md; docs/ runbooks; scripts/bootstrap.* | — | Implemented | No consolidated admin guide |
| 16 | Standards register | Verified 2026-07-07 against fda.gov, uscode.house.gov, ntia.gov, cyclonedx.org/ecma, spdx.dev, first.org, csrc.nist.gov, ossf.github.io, owasp.org, iec.ch, oasis-open.org | — | Implemented (register) | CISA dates + ISO page metadata TBD |
| 17.1 | Data model reference | app/models.py field definitions | model/migration tests | Implemented | Full detail in Data Dictionary companion |
| 17.2 | Run states | app/services/analysis_service.py:114-150,220; ADR-0001; frontend/src/lib/analysisRunStatusLabels.ts:107 | test_run_finding_metrics.py, RunsTable.status.test.tsx, test_metric_consistency.py | Implemented | PARTIAL narrower than ADR prose (OQ-023); CANCELLED reserved |
| 17.3 | Severity bands | app/sources/severity.py:97-125; CVSS_*_THRESHOLD | severity bucketing tests in adapter suites; test_metric_consistency.py (sum invariant) | Implemented |  |
| 17.4 | Match strategies & confidence | app/sources/match_confidence.py:99-341; app/analysis.py:740-781,2233; app/models.py:848-861 | tests/sources/test_match_confidence.py, test_match_confidence_integration.py, test_match_strategy_per_source_integration.py, persist regressions | Implemented | cve_ids outside Literal/floors; NVD confidence NULL (OQ-024) |
| 17.5 | Dedup & canonical CVE | app/sources/dedupe.py:15-83; app/services/finding_metrics.py:65-255; app/models.py:867-870 (unique) | test_component_identity_and_report.py, test_run_finding_metrics.py, dedupe unit tests | Implemented | Three passes + DB backstop; worked example in SDD 17.5 |
| 17.6 | Feature flags | app/settings.py flag fields; app/analysis.py lru-cached flags; app/auth.py:27-33 | flag-behaviour tests per feature | Implemented | COMPARE_V1_FALLBACK dead on backend (OQ-025) |
| 17.7 | PURL→CPE rules | app/sources/cpe.py:45-250; app/sources/distro_cpe.py | tests/sources/test_distro_cpe.py, test_cpe_distro_routing.py, test_nvd_cpe_query.py | Implemented | Trusted allowlist currently 1 entry; distro table not backport-aware |
| 17.8 | Error code catalogue | app/validation/errors.py:135-213 (_CODE_TABLE); scripts/gen_error_code_reference.py | tests/validation/test_errors.py | Implemented | Upload duplicate → 500 defect (OQ-026) |
| — | Metrics layer & dashboard calculations | app/metrics/ (19 modules); app/routers/dashboard_main.py, dashboard_advanced.py, dashboard.py; docs/metric-conventions.md | test_metric_consistency.py (I1–I12 + architectural), test_dashboard_* (5 files) | Implemented | Conventions A/B/C; allowlist = 13 files (comment says 11) |
| — | Export/reporting | app/services/fda_510k_excel_report_service.py (five-tab contract :29-30,615-616); sbom_vulnerability_excel_report_service.py; app/routers/analysis.py:176-379 (SARIF/CSV); app/pdf_report.py; app/services/compare_export.py | test_fda_510k_excel_report.py, test_sbom_vulnerability_excel_report.py, test_match_strategy_export.py | Implemented | FDA five-tab workbook CONFIRMED; no PDF-content test |
| — | AI remediation subsystem | app/ai/ (fix generator, batch, budgets, providers, app/security/secrets.py); app/routers/ai_fixes.py, ai_credentials.py, ai_usage.py, ai_copilot.py | tests/ai/ (29 files) | Implemented (flag-gated, default off) | 37 endpoints; inline fallback is dev-only |
| — | NVD mirror | app/nvd_mirror/ (hexagonal: domain/application/ports/adapters/db/api/tasks) | tests/nvd_mirror/ (15 files) | Implemented (default disabled) | Cache-only pre-pass in pipeline; admin permission mapping defect (OQ-018) |
| — | Multitenancy | app/models_mixins.py; app/db.py:177-241; migration 033 | test_tenant_isolation.py | Implemented | Downgrade of 033 intentionally unsupported |
| — | CI/CD | No .github/, no CI files anywhere | — | Not Implemented | All gates are local-run only (OQ-040) |
| — | Browser E2E tests | No Playwright/Cypress config | — | Not Implemented | FE coverage stops at Vitest (OQ-041) |